ITAMS - IT Asset Management System

Author(s) Jalen Bryant

Milestone: Milestone 1

Course: SWE-530 - Advanced Software Architectures

Master of Science in Software Development Capstone Project Proposal

Grand Canyon University

Professor: Mohamed Mneimneh

Revision: 1.0

Date: August 27, 2025

ABSTRACT

ITAMS is a secure IT asset management system that helps an organization track hardware inventory, asset assignments, user access, reporting, and operational history. The project addresses the common problem of decentralized spreadsheet-based inventory tracking by providing a role-aware web application backed by a structured MongoDB data store and an ASP.NET Core API. The final system demonstrates full-stack software development, secure coding, database design, automated testing, deployment automation, and production operations documentation.

The project deliverables include the working Blazor WebAssembly application, ASP.NET Core API, MongoDB-backed persistence layer, formal requirements and design artifacts, traceability matrix, test cases, data dictionary, user/developer/operations documentation, and a final presentation and screencast demonstration provided separately in the LMS submission package. The capstone release is hosted at https://itams.app/ and is supported by private Git deployment, IIS hosting, automated API tests, and documented rollback/smoke-test procedures.

PROJECT SYNOPSIS

The high-level solution is a three-layer web application. The Blazor WebAssembly client runs in the browser and provides role-aware pages for login, home, assets, assignments, users, reports, history, and password changes. The ASP.NET Core minimal API publishes JSON endpoints for authentication and operational domains. MongoDB stores document collections for assets, assignments, users, sessions, audit logs, and lifecycle events.

HISTORY AND SIGN-OFF SHEET

Change Record

| Date | Author | Revision Notes |
| --- | --- | --- |
| May 1, 2026 - June 3, 2026 | Jalen Bryant | Revised the project proposal from initial high-level planning through final alignment, including project overview/objectives, scope, success measures, high-level solution, controls, cost/schedule, references, and copyright compliance. |
| June 25, 2026 | Jalen Bryant | Final Milestone 5 alignment completed. Instructor approval, final validation evidence, LMS delivery references, and dependency-risk documentation were confirmed. |

Overall Instructor Feedback/Comments

Overall Instructor Feedback/Comments

Integrated Instructor Feedback into Project Documentation

☒ Yes ☐ No

Project Approval

☒
       Mohamed Mneimneh — Approval granted

TABLE OF CONTENTS

Project Overview and Project Objectives	4

Project Scope	5

Project Success Measures	6

Project High-Level Solution	7

Project Controls	8

Project Cost and Schedule	9

Appendix A – References	10

Appendix B – Copyright Compliance	11

Project Overview and Project Objectives

IT departments need accurate, timely knowledge of which assets exist, where they are located, who has them, and what lifecycle events affect support and replacement planning. Manual spreadsheets and informal records make it difficult to enforce permissions, maintain history, report on warranty exposure, and audit operational changes. ITAMS provides a focused business application for inventory, assignments, reporting, and read-only history.

From a Christian worldview perspective, the project supports stewardship and responsible management of organizational resources. The application emphasizes truthful records, accountability through audit history, privacy-aware access controls, and fair role-based permissions. When guided by this perspective, the design intentionally avoids unnecessary exposure of sensitive credentials or operational data and treats security, honesty, and service to users as core design responsibilities rather than optional enhancements.

| Objective | Success Evidence |
| --- | --- |
| Track assets accurately | Users can create, update, delete, filter, and review asset records with lifecycle dates and current assignment state. |
| Control access by role | Admin, Manager, Technician, Auditor, and User roles are enforced by both client navigation and API policies. |
| Support operational reporting | Reports page shows KPIs, breakdowns, and time-series views for inventory and lifecycle activity. |
| Maintain accountability | Audit logs and lifecycle events are recorded by app activity and exposed as read-only history. |
| Demonstrate deployable software | Production site, Git deployment, IIS configuration, rollback, and smoke-test documentation are complete. |

Known challenges include designing a secure authentication/session model, keeping MongoDB references consistent, avoiding stale role authorization after account changes, maintaining a reliable production deployment path, and completing formal capstone artifacts in parallel with implementation.

Project Scope

The project scope is a browser-based IT asset management system with authenticated workflows for inventory, assignments, users, reports, history, account management, and production deployment documentation. The system stores data in MongoDB, exposes a JSON API, and provides a Blazor WebAssembly client for daily operations.

In Scope Features

| Feature | Description |
| --- | --- |
| Authentication and sessions | Login, logout, refresh tokens, password change, session revocation, account lockout, and bootstrap admin. |
| Asset management | Create, read, update, and delete inventory records with lifecycle dates, department, location, and assignment state. |
| Assignment management | Track user-to-asset assignments, assignment history, start/end dates, assigning actor, and notes. |
| User management | Admin-managed accounts, roles, departments, active status, and password reset. |
| Reporting | KPIs, asset breakdowns, user breakdowns, assignment trends, warranty expiration trends, and lifecycle activity. |
| History | Read-only audit logs and lifecycle event review for operational accountability. |
| Deployment and operations | Private Git deployment flow, IIS production hosting, rollback, smoke tests, and runbooks. |

Out of Scope Features

| Feature | Reason |
| --- | --- |
| Barcode scanning and mobile native app | The current capstone scope is a responsive browser-based Blazor application. |
| Procurement purchasing workflow | ITAMS tracks inventory and assignments, not purchase approvals or vendor ordering. |
| Single sign-on integration | The application uses internal JWT authentication for the capstone release. |
| Public self-service portal | Access is restricted to approved ITAMS roles and authenticated users. |
| Automated email notifications | Reporting and history are in-app for this release; outbound notification workflows are future work. |

Stakeholders

| Stakeholder | Role | Interest / Responsibility |
| --- | --- | --- |
| Jalen Bryant | Student developer / project owner | Design, development, testing, documentation, and presentation. |
| Teresa Peoples | Instructor / reviewer | Approve milestone artifacts and evaluate project outcomes. |
| IT asset manager persona | Primary business user | Tracks inventory, assignments, reports, and history. |
| Technician persona | Operational user | Maintains asset and assignment records. |
| Auditor persona | Read-only oversight user | Reviews reports, users, assets, assignments, and history. |

Work Breakdown Structure

| WBS | Workstream | Description |
| --- | --- | --- |
| 1 | Planning | Define business need, scope, objectives, stakeholders, risks, and schedule. |
| 2 | Requirements | Create functional and non-functional user stories, technical requirements, UI inventory, and logical design. |
| 3 | Design | Document architecture, MongoDB document model, API surface, security design, reports, and operations design. |
| 4 | Development | Build ASP.NET Core API, data model, auth, assets, assignments, users, and initial UI. |
| 5 | Testing | Run automated API/integration tests and manual acceptance scenarios. |
| 6 | Deployment | Publish to IIS through Git hook, verify production smoke checks, and document rollback. |
| 7 | Presentation | PowerPoint and 10-15 minute screencast provided separately in the LMS submission package. |

Project Success Measures

| Completion Criterion | Measurement |
| --- | --- |
| Completed application | Production ITAMS site is reachable at https://itams.app/ and supports the final scoped workflows. |
| Security controls | Role policies, JWT authentication, refresh sessions, lockout, rate limiting, and security headers are implemented. |
| Testing evidence | Automated API suite passes with 27/27 tests plus manual acceptance scenarios for UI workflows. |
| Documentation | Proposal, requirements, design, user stories, data dictionary, traceability matrix, test cases, developer guide, runbook, and operations guide are complete. |
| Deployment evidence | Git-based deployment, IIS hosting, production smoke tests, and rollback documentation are available. |

Assumptions and Constraints

| Type | Description |
| --- | --- |
| Assumption | The capstone reviewer can access a private repository or receive a source-code archive. |
| Assumption | MongoDB Atlas or another reachable MongoDB instance remains available for development and production. |
| Assumption | Course-specific metadata and approval signatures will be filled before final submission. |
| Constraint | Project is developed by one student within the GCU capstone timeline. |
| Constraint | Secret values cannot be included in source control, documentation, or submitted screenshots. |
| Constraint | The capstone release focuses on browser-based IT asset workflows rather than mobile-native scanning or procurement automation. |

Project High-Level Solution

The high-level solution is a three-layer web application. The Blazor WebAssembly client runs in the browser and provides role-aware pages for login, home, assets, assignments, users, reports, history, and password changes. The ASP.NET Core minimal API publishes JSON endpoints for authentication and operational domains. MongoDB stores document collections for assets, assignments, users, sessions, audit logs, and lifecycle events.

Logical architecture: Browser / Blazor WebAssembly client -> HTTPS JSON API / ASP.NET Core -> MongoDB collections. Production physical architecture: https://itams.app/ served by IIS root site -> /api child application hosted by ASP.NET Core Module -> MongoDB Atlas or another reachable MongoDB instance. Git pushes to main trigger restore, build, tests, publish, IIS release switching, app-pool recycling, and smoke tests.

Inputs include asset details, user records, assignment details, authentication credentials, report filters, and account-management actions. Outputs include saved inventory and assignment records, role-specific UI pages, report charts/KPIs, audit logs, lifecycle events, API responses, and production/developer documentation.

Project Controls

Risk Management

| Risk | Probability | Impact | Mitigation / Contingency |
| --- | --- | --- | --- |
| MongoDB connectivity outage | Medium | High | Use documented local secrets, Atlas access checks, deployment smoke tests, and rollback guidance. |
| Authentication/session defect | Low | High | Maintain automated auth/session tests and preserve server-side session validation. |
| Incomplete capstone artifacts | Medium | High | Maintain formal capstone documentation and traceability from stories to code and tests. |
| Production deployment failure | Low | High | Use Git hook validation, automated tests, versioned releases, app-pool recycling, and smoke tests. |
| Secret leakage | Low | High | Keep secrets in user secrets or protected production env files; document required submission values only. |
| NuGet dependency audit advisories | Medium | High | Track upstream dependency updates and retest before a future production maintenance release. The advisories did not cause failures in the final 27-test validation run. |

Issues Log

| Issue | Scope/Schedule/Cost Impact | Response | Owner |
| --- | --- | --- | --- |
| No active unresolved project issue as of June 3, 2026. |  |  |  |
| None. |  |  |  |
| Continue monitoring through final review and demo preparation. |  |  |  |
| Jalen Bryant |  |  |  |

Change Management and User Involvement

Changes are managed through Git commits and documentation updates. The instructor and capstone rubric act as approval controls for milestone artifacts. User involvement is represented through operational personas: Admin, Manager, Technician, Auditor, and User. The separately submitted final screencast demonstrates each major role-supported workflow.

Project Cost and Schedule

Direct software cost is expected to remain zero for the capstone submission because the project uses .NET, ASP.NET Core, Blazor WebAssembly, MongoDB Driver, xUnit, Git, IIS, and existing student/developer tooling. Hosting, domain, certificate, and MongoDB Atlas costs depend on the account tiers selected outside the source repository and should be recorded by the student if paid resources were used.

| Phase | Milestone | Planned Deliverable |
| --- | --- | --- |
| Proposal and planning | Milestone 1 | Complete formal project proposal, scope, risks, high-level solution, and schedule. |
| Requirements | Milestone 2 | Complete requirements specification and user story workbook. |
| Technical design | Milestone 3 | Complete design specification, data dictionary, API design, and diagrams. |
| Development iteration 1 | Milestone 4 | Build core API, data model, auth, assets, assignments, users, and initial UI. |
| Development iteration 2 | Milestone 4 | Add reporting, history, security hardening, tests, and deployment documentation. |
| Final development and presentation | Milestone 5 | Finalize source, tests, traceability, screenshots/demo, and provide the presentation and screencast separately in the LMS package. |

Appendix A – References

Reference

Microsoft. (2026). ASP.NET Core documentation. https://learn.microsoft.com/aspnet/core/

Microsoft. (2026). Blazor WebAssembly documentation. https://learn.microsoft.com/aspnet/core/blazor/

MongoDB, Inc. (2026). MongoDB manual and .NET driver documentation. https://www.mongodb.com/docs/

Grand Canyon University. (2021). Master of Science in Software Development Capstone Project Handbook.

ITAMS project documentation. (2026). Application guide, tech stack, developer guide, deployment guide, and production operations documentation.

Appendix B – Copyright Compliance

| External Resource | Use | Compliance Note |
| --- | --- | --- |
| .NET / ASP.NET Core / Blazor | Application platform, API, and client framework. | Used as publicly documented Microsoft developer frameworks under their published license terms. |
| MongoDB Driver | Database access from ASP.NET Core services. | Used as a standard client library; no copied vendor source code is embedded in ITAMS. |
| xUnit and ASP.NET Core test host | Automated API and integration testing. | Used as development/test dependencies through NuGet packages. |
| GCU templates and handbook | Capstone artifact structure and requirements. | Used for academic submission formatting and project guidance. |
| ITAMS logo/background images | Application branding and login experience. | Student-created or project-owned assets; replace with citation if any external image source is later used. |